# V7.3 — CODEX & IMPLEMENTATION PLAYBOOK (FINAL · CODEX-ADDRESSED)

## Purpose

V7.3 governs how the EOP Audit application is built using GPT Codex.

This document exists to ensure that Codex:

- builds the correct system, not merely a working one

- respects the thinking contract in V7.0

- consumes reference data defined in V7.1 correctly

- represents examples in V7.2 faithfully

- never collapses or blurs Layer boundaries under implementation pressure

If Codex produces behavior that violates this document, the implementation is considered incorrect even if it runs.

## Relationship to Other V7 Documents

- V7.0 defines how the system thinks

- V7.1 defines what the system knows

- V7.2 shows how the thinking appears in practice

- V7.3 defines how Codex is allowed to build the system

V7.3 must never redefine audit logic, reasoning, or policy.
 It exists solely to enforce structure and discipline.

## Codex Operating Rules (Non-Negotiable)

Codex must:

- implement the Layer 1 / Layer 2 / Layer 3 separation exactly as defined in V7.0

- build one unified audit pipeline, not parallel or shortcut paths

- treat uploaded transaction files as the authoritative dataset for each run

- consume reference data without mutating it

- persist outputs at each stage (signals, situations, visibility)

- expose intermediate artifacts for inspection and debugging

Codex must not:

- invent audit logic or rules

- encode firm or client policy in detection or interpretation

- use LLMs for detection, interpretation, or visibility decisions

- infer accounting meaning beyond what exists in V7.1

- fork logic based on execution scope

- suppress signals to “reduce noise”

- bypass governance by hardcoding exceptions

## Authoritative Execution Model

Each audit run consists of:

- Client selection

- Execution scope selection

  - entire company

  - single location

  - defined set of locations

- Single authoritative transaction upload

  - CSV or Excel

  - complete transaction population for the run

Critical rule:

Execution scope affects visibility and reporting only.
 Detection and interpretation must always run against the full dataset.

## Required Internal App Modules

Codex must implement the following modules as distinct, inspectable components.

### 1. Ingestion Module

- handles file upload

- validates schema minimally

- loads transactions

- associates transactions with client/entity/location when possible

- preserves unattributed transactions explicitly

The ingestion module must not interpret data.

### 2. Period Engine

- applies fiscal calendar metadata

- assigns transactions to periods

- exposes period type (standard / short / long / 4-4-5) as context

The period engine must not normalize or suppress behavior.

### 3. Signal Engine (Layer 1)

- computes behavioral signals from transaction history

- emits signal records

- does not apply policy

- does not interpret accounting meaning

Signals must exist independently of later stages.

### 4. Situation Interpreter (Layer 2)

- consumes Layer-1 signals

- emits named accounting situations

- contextualizes without judging importance

Situations must exist independently of visibility.

### 5. Visibility Gate + Layer-3 Policy

- evaluates:

  - unexpected behavior

  - structural importance

  - mandatory visibility policies

- tags each visible item with its visibility reason

Visibility must never alter upstream signals or situations.

### 6. Reporting & Narrative Output

- formats visible findings in GL / financial-report language

- invokes LLMs only for explanation and summarization

- never feeds raw transactions directly to LLMs

LLMs translate conclusions; they do not create them.

### 7. Change-Intake Workflow (Governance)

Codex must implement a workflow that:

- captures new audit requests

- forces classification as exactly one of:

  - new Layer-1 signal

  - new Layer-2 situation

  - new Layer-3 visibility policy

- records rationale and intent

- prevents direct logic edits without classification

This workflow exists to prevent rule sprawl and layer leakage.

## Identity Resolution & Reference Data Consumption (Deferred, Required)

The application must support progressive identity resolution between:

- uploaded transaction data

- external reference data (clients, entities, locations, calendars, COA)

At minimum:

- Codex should attempt automatic resolution using available identifiers

- When resolution is uncertain:

  - prompt the user for confirmation

  - persist the resolution for future runs

Critical boundaries:

- identity resolution must be non-destructive

- identity resolution must be auditable

- identity resolution must occur before detection

- identity resolution must never influence logic

This requirement is intentionally underspecified and will be refined once real data is observed.

## Reference Data Stores (Airtable-Compatible, Not Airtable-Dependent)

Codex must assume:

- reference data (COA, calendars, client config) exists in external reference stores

- Airtable is an acceptable initial system of record

- reference data may be shared across systems (global) or app-specific

Critical rule:

Codex must consume reference data through a stable reference interface and must not assume storage technology.

A database-backed reference store must behave identically.

## Build Stages (Single App, Progressive Enablement)

Codex must build the application in the following order, within one codebase:

- Ingestion + Period Engine

- Layer-1 Signal Engine

- Layer-2 Situation Interpreter

- Visibility Gate + Layer-3 Policy

- Reporting & Narrative Output

- Change-Intake Workflow

Each stage must:

- compile independently

- persist outputs

- expose data for review

- not assume future stages exist

No stage is throwaway.

## Enforcement of Layer Boundaries (Critical)

A valid implementation must satisfy:

- signals exist without situations

- situations exist without visibility

- visibility exists without narrative

- narrative exists without altering logic

If any stage depends on a later stage to function, the implementation is invalid.

## Open Engineering Questions (Tracked, Not Solved Here)

The following are acknowledged but must not alter logic:

- performance at scale

- storage strategy for signals and situations

- testing approach for historical variance

- deployment model

- large file handling

Engineering choices must respect V7.0–V7.2 regardless of solution.

## Final Codex Readiness Test

After completing this document, the following must be true:

- Codex can build the app without inventing logic

- Layer boundaries are mechanically enforced

- New audit ideas enter only through change-intake

- Client and scope selection do not alter detection

- The system can explain why something surfaced

If any of these fail, the documentation is incomplete or mis-scoped.

## Reference Store Consumption Rules (Codex)

Codex must assume that:

- reference data may exist in multiple external stores

- some stores are global and read-only

- some stores are app-specific and writable

Codex must:

- never write audit-specific data into global reference stores

- treat global reference data as authoritative but immutable

- resolve reference lookups across stores without duplicating data

Codex may recommend restructuring reference stores if needed, but must not assume a single storage system.

## Final Anchor Statement

V7.3 exists to ensure that automation accelerates correct reasoning, not the encoding of mistakes at scale.